EXPERIMENT NO. 2

Software Project Plan

Title: Software Project Plan for an Online Library Management System (Waterfall Model)

Name: Siva Raman K, 241201054

1. Aim

To prepare a complete software project plan including project scope, schedule, resources, and team responsibilities for an Online Library Management System.

2. Project Description

The Online Library Management System is a web-based application that allows students and librarians to manage books digitally. As a 3rd year Computer Engineering student, I have prepared this project plan using the Waterfall model since the requirements of a college library system are well understood and unlikely to change frequently.

3. Scope

3.1 Included

- Student Registration

- Login

- Search Books

- Borrow Books

- Return Books

- Fine Calculation

- Reports

3.2 Excluded

- Online Book Purchase

- AI Recommendation

- Mobile App

4. Timeline

The project is planned to be completed in a phase-wise manner as shown below:

| Phase | Duration |
| --- | --- |
| Requirement Analysis | Week 1 |
| System Design | Week 2 |
| Development | Weeks 3–5 |
| Testing | Week 6 |
| Deployment | Week 7 |
| Maintenance | Ongoing |

5. Team Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Planning and Monitoring |
| Business Analyst | Requirement Collection |
| UI Designer | User Interface |
| Backend Developer | Business Logic |
| Frontend Developer | User Interface Development |
| Tester | Software Testing |
| Database Administrator | Database Management |

6. Resources

6.1 Software

- VS Code

- MySQL

- Git

- GitHub

6.2 Hardware

- Laptop

- Internet

- Server

7. Risk Management

The following risks were identified along with their mitigation strategies:

| Risk | Solution |
| --- | --- |
| Requirement Changes | Requirement Freeze |
| Delay | Weekly Review |
| Database Failure | Daily Backup |
| Bugs | Continuous Testing |

8. Deliverables

- Software Requirement Specification (SRS)

- Design Documents

- Source Code

- Test Report

- User Manual

9. Conclusion

The Waterfall model is suitable for this project because the requirements of a Library Management System are stable and well-defined, allowing each development phase — requirement analysis, design, development, testing, deployment, and maintenance — to be completed sequentially without frequent changes.